PROJECT 2

# WM-811K Wafer Defect Pattern Classification

From Wafer-Map Geometry and Topology to Classical Machine Learning, Persistent Homology, PyTorch CNNs, Explainability, and Engineering Interpretation

Detailed course-style project blueprint
Purpose: learning, semiconductor/manufacturing portfolio, and research-paper preparation
Dataset: WM-811K / LSWMD wafer maps
Prepared: August 29, 2026

How to use this document: Read it once from beginning to end before coding. On the second pass, mark each item as CORE, STRONG PORTFOLIO, or RESEARCH EXTENSION. You do not need to implement every technique. The goal is to understand the full decision space, then deliberately choose a coherent experimental plan.

# Executive Summary

The goal of Project 2 is to build an engineering-oriented system that predicts the spatial failure signature of a semiconductor wafer map. The project should go beyond a single CNN notebook. It should compare three complementary representations of the wafer: handcrafted spatial/geometric features, persistent-homology/topological features, and end-to-end learned CNN features. The project will establish interpretable classical baselines, build a dedicated TDA pipeline and one or more PyTorch convolutional models, address extreme class imbalance, visualize what each representation captures, and discuss how the predicted signature could support root-cause investigation in a fabrication environment.

Recommended primary formulation: classify one wafer map into one of the eight named defect-pattern classes: Center, Donut, Edge-Loc, Edge-Ring, Loc, Random, Scratch, and Near-full. Then extend the system to a ninth class, None, or use a two-stage pipeline in which Stage 1 decides defect/no-defect and Stage 2 identifies the defect signature. WM-811K contains 811,457 wafer maps; 172,950 are commonly reported as labeled, of which 147,431 are None and 25,519 represent recognizable defect signatures. The remaining 638,507 are unlabeled and can support advanced semi-supervised or anomaly-detection extensions [1, 8, 11].

| Item | Recommendation |
| --- | --- |
| Primary business/engineering question | Can the spatial distribution of failing dies identify the wafer failure-pattern signature reliably enough to support engineering triage? |
| Primary ML task | Multiclass image/spatial classification |
| Primary evaluation metric | Macro F1, supported by per-class recall/precision and balanced accuracy |
| Core model comparison | Handcrafted geometry + classical ML vs. persistent-homology/TDA features + classical ML vs. custom PyTorch CNN |
| Strong extension | Multi-filtration TDA + transfer learning + class imbalance study + Grad-CAM/localization + one hybrid/fusion experiment |
| Research extension | TDA/CNN feature fusion, uncertainty/reject option, unknown-pattern detection, semi-supervised learning, or advanced ensemble |
| Portfolio message | I can translate semiconductor spatial-defect data into interpretable geometric and topological features, robust classical ML, deep-learning models, and engineering-facing explanations. |

## Implementation Tiers: What Is Required vs. Optional

| Tier | What it means |
| --- | --- |
| CORE | Dataset audit, EDA, reproducible split, one handcrafted feature set, one classical model, one basic TDA representation, one custom CNN, class-imbalance handling, confusion matrix, macro F1, error analysis. |
| STRONG PORTFOLIO | SVM/tree + TDA + CNN comparison, lot-aware split, persistence diagrams/images, transfer learning, controlled augmentation, Grad-CAM, calibration, one hybrid model, simple demo, polished engineering report. |
| RESEARCH EXTENSION | Multiple TDA filtrations, point-cloud versus cubical persistence, TDA+CNN fusion, reduced-data/imbalance ablations, semi-supervised use of unlabeled wafers, unknown-pattern detection, self-supervised embeddings, pseudo-localization/segmentation, reject option, active learning. |

# Document Roadmap

- 1. Project charter and research questions

- 2. WM-811K dataset: structure, labels, and limitations

- 3. Repository and experiment organization

- 4. Phase 0 - environment and reproducibility

- 5. Phase 1 - data loading and label normalization

- 6. Phase 2 - exploratory data analysis

- 7. Phase 3 - data quality, leakage, and split design

- 8. Phase 4 - wafer-map representations

- 9. Phase 5 - handcrafted spatial feature engineering

- 9A. Phase 5B - topological data analysis (TDA) and persistent homology

- 10. Phase 6 - feature selection for image-derived and TDA features

- 11. Phase 7 - classical machine-learning baselines

- 12. Phase 8 - PyTorch dataset pipeline and custom CNN

- 13. Phase 9 - transfer learning

- 14. Phase 10 - class imbalance and augmentation

- 15. Phase 11 - evaluation and engineering error analysis

- 16. Phase 12 - explainability and defect localization

- 17. Phase 13 - uncertainty and human-in-the-loop classification

- 18. Phase 14 - advanced research extensions

- 19. Phase 15 - demo/deployment artifact

- 20. Phase 16 - research paper plan

- 21. Timeline and milestone gates

- 22. Documentation reading plan

- Appendices - code cookbook, checklists, glossary, references

# 1. Project Charter and Research Questions

This project is not simply "train a CNN on wafer images." The portfolio objective is to show that you understand the manufacturing problem, the spatial structure and topology of wafer maps, the statistical consequences of class imbalance, the difference between interpretable engineered features, persistent topological summaries, and learned representations, and the limitations of explanations such as Grad-CAM.

## 1.1 Main objective

Build, compare, and interpret models that predict the wafer-map failure-pattern signature from spatial die-level pass/fail information. The final system should return a predicted class, confidence estimate, and a visual explanation or localized suspicious region when appropriate.

## 1.2 Core research questions

1. How strongly can geometry-based handcrafted features separate the eight defect signatures?

2. What topological information do H0/H1 persistent-homology summaries capture for wafer signatures such as Donut, Edge-Ring, Scratch, and Random?

3. Does a nonlinear classifier such as an RBF SVM improve when supplied with TDA features or combined geometric + TDA features?

4. How much improvement does an end-to-end CNN provide over handcrafted and TDA representations?

5. Which classes are systematically confused, and are those confusions geometrically or topologically understandable?

6. How much does class balancing change minority-class recall and macro F1 across the three model families?

7. Can Grad-CAM or related attribution methods highlight the spatial region that supports the predicted signature, and does this agree with interpretable geometric/TDA evidence?

8. Does grouping the train/test split by fabrication lot materially reduce performance compared with random wafer-level splitting, and can the final model reject uncertain wafers for human review?

## 1.3 Optional hypotheses for the paper

- H1: Geometry-based features will classify globally structured patterns such as Edge-Ring, Center, and Near-full well, but will struggle more on Scratch, Random, and Loc.

- H2: Persistent-homology features will add useful information for classes distinguished by connectivity, fragmentation, or loop structure, and may be especially competitive on minority classes.

- H3: CNNs will improve macro F1 by learning local spatial texture and shape interactions, but a hybrid geometric + TDA + CNN representation may provide the strongest overall result.

- H4: Weighted loss and/or balanced sampling will increase minority-class recall, while lot-aware splitting will produce a more conservative estimate of generalization.

- H5: Grad-CAM will be useful as a qualitative explanation, while TDA and geometric features will provide complementary global-structure explanations that do not depend on attribution heatmaps.

Engineering framing: A failure-pattern class is a diagnostic clue, not a root cause. A ring or scratch signature can suggest families of process/mechanical problems, but the wafer map alone generally cannot prove the physical cause. Keep the model claim at the level of pattern recognition and engineering triage.

# 2. WM-811K Dataset: Structure, Labels, and Limitations

WM-811K is a widely used public wafer-map benchmark derived from real semiconductor fabrication data. The canonical dataset contains 811,457 wafer maps across roughly 46 thousand lots. A commonly used Kaggle representation is the 2.1-GB LSWMD.pkl file, which stores each wafer map as a 2-D array inside a pandas DataFrame [1, 10].

## 2.1 Class distribution

| Class | Typical spatial signature | Labeled count | % of labeled |
| --- | --- | --- | --- |
| None | No recognizable failure pattern | 147431 | 85.24% |
| Edge-Ring | Failures around wafer perimeter | 9680 | 5.60% |
| Edge-Loc | Localized cluster near wafer edge | 5189 | 3.00% |
| Center | Failures concentrated near center | 4294 | 2.48% |
| Loc | Localized cluster away from defining center/edge pattern | 3593 | 2.08% |
| Scratch | Approximately linear/elongated defect structure | 1193 | 0.69% |
| Random | Spatially dispersed failures without a dominant simple structure | 866 | 0.50% |
| Donut | Annular/ring-like structure away from outer perimeter | 555 | 0.32% |
| Near-full | Most of wafer affected | 149 | 0.09% |

Important: Published sources and mirrors occasionally report tiny count differences because of preprocessing or label parsing. Always compute the distribution from your own LSWMD.pkl and report those exact counts in your paper. The counts above sum to 172,950 and are widely reported in recent WM-811K studies [8, 11].

## 2.2 What one wafer map contains

A wafer map is not a natural RGB photograph. It is a structured die grid. In the common representation, values encode background/no die, passing die, and failing die. This matters because image preprocessing should preserve categorical die states and wafer geometry rather than introduce photographic interpolation artifacts.

Minimal first inspection

import pandas as pd wm = pd.read_pickle("LSWMD.pkl") print(wm.shape) print(wm.columns) print(wm.head()) wafer = wm.iloc[0]["waferMap"] print(type(wafer), wafer.shape) print("Unique values:", sorted(set(wafer.ravel())))

## 2.3 Columns you are likely to encounter

| Column | Use in this project |
| --- | --- |
| waferMap | 2-D NumPy-like array containing the die map. |
| failureType | Failure-pattern label; in many mirrors this is stored in nested array/list form and needs normalization. |
| trainTestLabel | Original dataset split indicator, also often stored in nested array/list form. |
| lotName | Lot identifier. This is valuable for group-aware splitting and leakage checks. |
| waferIndex | Wafer index within a lot. |
| dieSize | Number of die positions / map size metadata in some mirrors. |

## 2.4 The two valid classification formulations

| Formulation | When to use |
| --- | --- |
| Eight-class defect signature | Exclude None and classify only Center, Donut, Edge-Loc, Edge-Ring, Loc, Random, Scratch, Near-full. Best first task for understanding defect signatures and avoiding the 85% None class dominating learning. |
| Nine-class production-style task | Include None. More realistic for a production population but much harder to evaluate fairly because None dominates. Use macro F1 and per-class recall, not accuracy alone. |
| Two-stage system | Stage 1: None vs defect. Stage 2: eight-way defect classification. This mirrors a screening/triage workflow and lets you optimize detection sensitivity separately from signature classification. |

Recommended sequence: Start with the eight defect classes. Once the full pipeline is stable, add the nine-class experiment. If time allows, add the two-stage formulation and compare operational tradeoffs.

## 2.5 Dataset limitations you should explicitly discuss

- Extreme class imbalance: Near-full and Donut are tiny compared with Edge-Ring; None dominates the nine-class task.

- Variable wafer-map dimensions: maps are not naturally the same H x W.

- Single-label benchmark: real wafers can contain mixed or novel defect patterns, while the benchmark is typically treated as one label per wafer.

- Many unlabeled maps: this is a limitation for supervised learning but an opportunity for semi-supervised research.

- Potential lot correlation: wafers from the same lot may share process conditions. A random wafer split can therefore overestimate generalization.

- No ground-truth object-detection boxes: bounding boxes must not be presented as human-annotated truth. Use attribution heatmaps, connected-component masks, or clearly labeled pseudo-localization instead.

- No direct physical root-cause labels: the classifier predicts spatial signatures, not a verified equipment/process cause.

# 3. Repository and Experiment Organization

A hiring manager should be able to understand the project structure without opening a notebook. Treat repository organization as part of the engineering deliverable.

Suggested repository layout

project-02-wafer-defect-classification/ ├── README.md ├── pyproject.toml # or requirements.txt ├── data/ │ ├── raw/ # gitignored │ ├── interim/ │ └── processed/ ├── notebooks/ │ ├── 01_data_audit.ipynb │ ├── 02_eda_geometry.ipynb │ ├── 03_handcrafted_features.ipynb │ ├── 04_classical_models.ipynb │ ├── 05_cnn_baseline.ipynb │ ├── 06_transfer_learning.ipynb │ └── 07_explainability.ipynb ├── src/ │ ├── data.py │ ├── preprocessing.py │ ├── features.py │ ├── datasets.py │ ├── models.py │ ├── train.py │ ├── evaluate.py │ └── explain.py ├── configs/ ├── models/ ├── reports/ │ ├── figures/ │ ├── tables/ │ └── paper/ └── tests/

Reuse from Project 1: Reuse generic utilities such as random seeds, metric tables, confusion-matrix plotting, experiment logging, environment files, and report conventions. Do not blindly reuse Project 1 tabular feature-selection logic because here the primary information is spatial.

# 4. Phase 0 - Environment and Reproducibility

The environment should support three modeling families: scikit-learn for classical ML, giotto-tda/GUDHI for persistent homology, and PyTorch for deep learning. Add computer-vision and image-analysis libraries only where they have a clear role.

- TDA libraries: giotto-tda and/or GUDHI; SciPy/scikit-image for distance transforms and mask preprocessing.

## 4.1 Recommended libraries

| Area | Libraries |
| --- | --- |
| Core data | numpy, pandas, pyarrow |
| Visualization | matplotlib, plotly (optional) |
| Spatial/image features | scikit-image, opencv-python |
| Classical ML | scikit-learn; xgboost/lightgbm optional |
| Deep learning | torch, torchvision |
| Explainability | captum; optional grad-cam package |
| Experiment tracking | MLflow or simple CSV/JSON logs; optional |
| Testing | pytest |

Example environment setup

python -m venv .venv source .venv/bin/activate # Linux/macOS # .venv\Scripts\activate # Windows PowerShell pip install numpy pandas pyarrow matplotlib scikit-image opencv-python scikit-learn torch torchvision captum jupyter

## 4.2 Reproducibility baseline

Set seeds once, then record them in every experiment

import random import numpy as np import torch SEED = 42 random.seed(SEED) np.random.seed(SEED) torch.manual_seed(SEED) if torch.cuda.is_available(): torch.cuda.manual_seed_all(SEED)

For serious comparison, record: git commit, dataset filtering rule, split IDs, image normalization method, class-balancing method, model hyperparameters, seed, epoch count, best validation metric, and test metrics. A spreadsheet or MLflow table is sufficient.

# 5. Phase 1 - Data Loading and Label Normalization

CORE: Do this carefully before any model. Most downstream mistakes in WM-811K projects come from inconsistent label parsing, filtering, map resizing, or split definitions.

## 5.1 Load and normalize labels

Example: normalize nested labels

import numpy as np import pandas as pd wm = pd.read_pickle("data/raw/LSWMD.pkl") def unwrap_label(x): # Handles common forms: array(['Center']), ['Center'], 'Center', [] if isinstance(x, np.ndarray): x = x.tolist() if isinstance(x, list): if len(x) == 0: return None x = x[0] if x is None: return None text = str(x).strip() return text if text else None wm["label"] = wm["failureType"].apply(unwrap_label) wm["split_label"] = wm["trainTestLabel"].apply(unwrap_label) print(wm["label"].value_counts(dropna=False))

## 5.2 Build explicit modeling subsets

Create separate subsets instead of repeatedly filtering ad hoc

defect_classes = [ "Center", "Donut", "Edge-Loc", "Edge-Ring", "Loc", "Random", "Scratch", "Near-full" ] # Use the exact string values from YOUR file after auditing spellings/case. defects = wm[wm["label"].isin(defect_classes)].copy() nine_class = wm[wm["label"].isin(defect_classes + ["none"])].copy() unlabeled = wm[wm["label"].isna()].copy() print("8-class:", len(defects)) print("9-class:", len(nine_class)) print("unlabeled:", len(unlabeled))

Do not hard-code before auditing: Some mirrors use "None" while others expose "none", or use slightly different Edge-Loc/Edge-Ring spellings. First print unique labels and then create a canonical mapping.

## 5.3 Create a canonical label map

Canonicalize once, then use the clean label everywhere

CANONICAL = { "Center": "Center", "Donut": "Donut", "Edge-Loc": "Edge-Loc", "Edge-Ring": "Edge-Ring", "Loc": "Loc", "Random": "Random", "Scratch": "Scratch", "Near-full": "Near-full", "none": "None", "None": "None", } wm["label"] = wm["label"].map(CANONICAL)

# 6. Phase 2 - Exploratory Data Analysis

EDA here is spatial. You are not mainly asking for correlations between columns. You are learning the geometry, dimensions, density, class imbalance, and within-class variability of wafer maps.

## 6.1 EDA checklist

1. Verify total rows, labeled rows, unlabeled rows, and exact class counts.

2. Inspect duplicate wafer maps and duplicate metadata rows.

3. Count unique lots and wafers per lot.

4. Plot wafer-map height and width distributions.

5. Compute die counts and failing-die ratios.

6. Display a grid of 10-20 examples per class, not just one example.

7. Compare within-class variation: scratches can be different orientations; local patterns can occur at different coordinates.

8. Inspect class distribution by lot. Determine whether a small number of lots dominate any class.

9. Compare the official train/test labels, if present, with a group-aware split you construct.

10. Identify corrupted/empty maps or unexpected pixel values.

## 6.2 Plot representative wafers

Representative class gallery

import matplotlib.pyplot as plt fig, axes = plt.subplots(2, 4, figsize=(12, 6)) for ax, cls in zip(axes.ravel(), defect_classes): row = defects[defects["label"] == cls].sample(1, random_state=42).iloc[0] ax.imshow(row["waferMap"], interpolation="nearest") ax.set_title(cls) ax.axis("off") plt.tight_layout()

## 6.3 Audit wafer dimensions

Understand size variability before choosing a CNN input

def map_shape(arr): return arr.shape[0], arr.shape[1] shapes = defects["waferMap"].apply(map_shape) defects[["height", "width"]] = pd.DataFrame(shapes.tolist(), index=defects.index) print(defects[["height", "width"]].describe()) print(defects.groupby("label")[["height", "width"]].median())

## 6.4 Fail-die density

A first interpretable spatial/quality feature

def fail_ratio(arr, fail_value=2, pass_value=1): valid = np.isin(arr, [pass_value, fail_value]) if valid.sum() == 0: return np.nan return (arr[valid] == fail_value).mean() defects["fail_ratio"] = defects["waferMap"].apply(fail_ratio) print(defects.groupby("label")["fail_ratio"].describe())

Expected insight: Near-full should have extremely high failure density, while Scratch/Loc/Edge-Loc may have much lower density. If one feature alone nearly determines a class, document that; it is engineering insight, not a reason to hide the feature.

## 6.5 EDA figures worth saving for the paper

- Class distribution bar chart (log-scale secondary version is useful).

- Representative wafer grid for all classes.

- Height/width distribution.

- Fail-ratio box plot by class.

- Number of wafers per lot and class-by-lot heat map.

- Radial failure-density examples.

- Connected-component count/area distribution by class.

- Examples of ambiguous wafers that look visually similar across labels.

# 7. Phase 3 - Data Quality, Leakage, and Split Design

This section can distinguish your project from many public notebooks. Semiconductor data is hierarchical: wafers belong to lots, and wafers in the same lot can share process history. If the same lot appears in train and test, the model may benefit from lot-specific similarity. The safest portfolio experiment is therefore to compare a conventional stratified split with a lot-aware split.

## 7.1 Lot-aware split

GroupShuffleSplit keeps entire groups on one side of a split [12]

from sklearn.model_selection import GroupShuffleSplit X = defects.index.to_numpy() y = defects["label"].to_numpy() groups = defects["lotName"].astype(str).to_numpy() gss = GroupShuffleSplit(n_splits=1, test_size=0.20, random_state=42) train_idx, test_idx = next(gss.split(X, y, groups=groups)) train_df = defects.iloc[train_idx].copy() test_df = defects.iloc[test_idx].copy() print("Shared lots:", set(train_df["lotName"]) & set(test_df["lotName"]))

## 7.2 Recommended split design

| Decision | Recommended practice |
| --- | --- |
| Development split | Group-aware train/validation/test if practical. Example: 70/15/15 by lot. |
| Benchmark comparison | Optionally report the dataset-provided trainTestLabel split as a secondary result for literature comparability. |
| Cross-validation | Use GroupKFold for classical models if compute permits; groups = lotName. |
| Imbalance rule | Do not oversample or augment before splitting. All balancing operations happen only inside the training split. |
| No leakage preprocessing | Fit StandardScaler, PCA, feature selection, calibration, and thresholds on train (or train+validation where justified), never on the test set. |

Potential constraint: Because very rare classes such as Near-full contain few samples and may appear in few lots, perfect stratification and perfect lot separation may conflict. If a group-aware test split leaves a class with too few examples, document the constraint and run both a realistic group split and a benchmark stratified split.

# 8. Phase 4 - Wafer-Map Representation Choices

The same wafer can be represented several ways. Comparing representations is scientifically more interesting than comparing ten algorithms on one arbitrary representation.

## 8.1 Representation A: native categorical grid

Keep the original die grid for geometry feature extraction. This preserves exact die positions and avoids interpolation. It is the preferred representation for handcrafted spatial features.

## 8.2 Representation B: binary failure mask

Binary mask isolates spatial failure signature

def to_failure_mask(wafer, fail_value=2): return (wafer == fail_value).astype(np.uint8) mask = to_failure_mask(defects.iloc[0]["waferMap"])

This representation ignores the difference between passing dies and background outside the wafer. For some geometric features that is acceptable; for CNN input you may prefer separate channels so the network knows the wafer boundary.

## 8.3 Representation C: two-channel tensor

Channel 1 = wafer footprint; Channel 2 = failed dies

def to_two_channels(wafer): valid = (wafer > 0).astype(np.float32) # wafer/die footprint failed = (wafer == 2).astype(np.float32) return np.stack([valid, failed], axis=0) # shape: 2 x H x W

This is often more physically meaningful than pretending a wafer map is a natural 3-channel color image. It lets the network distinguish outside-wafer padding from valid passing locations.

## 8.4 Resizing strategy

CNN batches require a consistent spatial size. A robust pipeline is: pad to square -> resize with nearest-neighbor interpolation -> convert to tensor. Nearest-neighbor is preferred for categorical die states because bilinear interpolation creates values that do not represent real die categories. If using pretrained RGB networks, either repeat a single normalized channel three times or adapt the first convolution layer to one/two channels.

Categorical-safe resizing example

import torch import torch.nn.functional as F def resize_nearest(x, size=(64, 64)): # x: C x H x W x = torch.as_tensor(x, dtype=torch.float32).unsqueeze(0) x = F.interpolate(x, size=size, mode="nearest") return x.squeeze(0)

## 8.5 Input sizes to test

| Size | Tradeoff |
| --- | --- |
| 32x32 | Fast baseline; may erase thin scratches or small local structures. |
| 64x64 | Recommended starting point: efficient and usually enough to preserve major patterns. |
| 96x96 or 128x128 | Stronger spatial detail; more GPU memory/time. |
| 224x224 | Useful for ImageNet transfer learning but likely unnecessary for a custom network unless you want direct pretrained architecture compatibility. |

# 9. Phase 5 - Handcrafted Spatial Feature Engineering

For classical ML, raw pixels alone are not the most educational baseline. The goal is to encode spatial characteristics an engineer can reason about. This makes the model interpretable and creates a meaningful comparison with the CNN.

## 9.1 Feature families

| Feature family | Engineering meaning |
| --- | --- |
| Global density | Failure count, valid die count, failure ratio. |
| Centroid | Normalized x/y location of failure centroid. |
| Radial | Mean/median/std radius, inner/middle/outer failure proportions, radial histogram. |
| Angular | Angular histogram or sector counts; useful for directional local/scratch patterns. |
| Connected components | Number of components, largest component area, largest-component fraction, bounding-box aspect ratio. |
| Shape/moments | Eccentricity, solidity, extent, major/minor axis lengths, Hu moments (optional). |
| Edge vs center | Fraction of failures within an outer radial band; inner-core fraction. |
| Projection profiles | Row/column sums; peaks and entropy. |
| Texture/gradient | HOG or simple line-orientation features (optional; useful for Scratch). |
| Spatial entropy | How concentrated vs dispersed failures are. |
| Neighbor structure | Average failed-neighbor count; cluster compactness. |

## 9.2 Normalized coordinate system

Features should be normalized so a 32x29 wafer and a 52x48 wafer are comparable. Convert pixel coordinates to coordinates centered on the wafer and divide by an estimate of wafer radius or half-size.

Normalized spatial coordinates

import numpy as np def failure_coordinates(wafer, fail_value=2): y, x = np.where(wafer == fail_value) if len(x) == 0: return None h, w = wafer.shape x_n = (x - (w - 1) / 2) / max((w - 1) / 2, 1) y_n = (y - (h - 1) / 2) / max((h - 1) / 2, 1) r = np.sqrt(x_n**2 + y_n**2) theta = np.arctan2(y_n, x_n) return x_n, y_n, r, theta

## 9.3 Simple centroid and radial features

A small interpretable baseline feature vector

def basic_spatial_features(wafer): coords = failure_coordinates(wafer) if coords is None: return { "fail_ratio": 0.0, "centroid_x": 0.0, "centroid_y": 0.0, "radius_mean": 0.0, "radius_std": 0.0, "edge_fraction": 0.0, } x, y, r, theta = coords valid = wafer > 0 failures = wafer == 2 return { "fail_ratio": failures.sum() / max(valid.sum(), 1), "centroid_x": x.mean(), "centroid_y": y.mean(), "radius_mean": r.mean(), "radius_std": r.std(), "edge_fraction": (r > 0.75).mean(), }

## 9.4 Radial histogram

A radial histogram is especially useful for Center, Donut, Edge-Ring, and Near-full. It answers: at what normalized distance from wafer center are failures concentrated?

Radial distribution feature

def radial_histogram(wafer, bins=8): coords = failure_coordinates(wafer) if coords is None: return np.zeros(bins) r = coords[2] hist, _ = np.histogram(r, bins=np.linspace(0, 1.5, bins + 1)) return hist / max(hist.sum(), 1)

## 9.5 Connected components and region properties

Connected-component features for Loc, Edge-Loc, Scratch, etc.

from skimage.measure import label, regionprops def component_features(wafer): mask = (wafer == 2).astype(np.uint8) labeled = label(mask, connectivity=2) regions = regionprops(labeled) if not regions: return {"n_components": 0, "largest_area": 0, "eccentricity": 0.0, "solidity": 0.0} largest = max(regions, key=lambda r: r.area) return { "n_components": len(regions), "largest_area": largest.area, "eccentricity": largest.eccentricity, "solidity": largest.solidity, }

## 9.6 Why these features map to classes

| Class | Potential geometric evidence |
| --- | --- |
| Center | Low mean radius; centroid near (0,0); concentrated component. |
| Donut | Mid-radius concentration with lower center density; annular radial histogram. |
| Edge-Ring | Very high edge fraction around many angles; high outer-ring coverage. |
| Edge-Loc | High radius plus a localized angular sector/component. |
| Loc | Strong component concentration but radius/angle not fixed to center/edge. |
| Scratch | High eccentricity, elongated bounding box, directional line/profile structure. |
| Random | Higher spatial entropy, more components, lower concentration. |
| Near-full | Very high fail ratio over the valid wafer footprint. |

Feature engineering principle: Do not create hundreds of arbitrary statistics. Every feature should have a spatial interpretation you can explain in one sentence.

# 9A. Phase 5B - Topological Data Analysis (TDA) and Persistent Homology

Portfolio priority: STRONG PORTFOLIO / RESEARCH DIFFERENTIATOR

TDA is a third modeling track in this project, alongside handcrafted spatial/geometric features and end-to-end CNN learning. Wafer defect signatures are spatial shapes. Persistent homology provides a principled way to summarize connected defect regions, fragmentation, rings/holes, and how these structures evolve across spatial scales.

The objective is not to assume that TDA must beat a CNN. The stronger research question is whether topological summaries add complementary information, especially for minority classes, imbalanced data, or signatures whose identity depends on connectivity and loops.

## 9A.1 TDA intuition for wafer maps

- 0-dimensional homology (H0) represents connected components and how components merge as the filtration changes.

- 1-dimensional homology (H1) represents loops/holes. This is potentially relevant to Donut and Edge-Ring signatures.

- Center/Loc signatures may be characterized by a small number of persistent components, while Random defects may contain many short-lived components.

- Scratch signatures can combine topology with directional geometry: topology describes connectivity, while handcrafted features describe elongation/orientation.

- Near-full patterns should show occupancy/connectivity behavior very different from sparse defect classes.

Treat these statements as testable engineering hypotheses. A useful TDA project validates whether the topological signatures actually differ by class rather than assuming they do.

## 9A.2 Representation A - failed dies as a point cloud

Convert failed-die coordinates to normalized 2D points. Vietoris-Rips persistence then tracks components and loops as the distance threshold grows. Normalized coordinates reduce dependence on the original wafer-map dimensions.

Example: normalized point-cloud representation

import numpy as np

def failed_die_point_cloud(wafer_map):

rows, cols = np.where(wafer_map == 2)

if len(rows) == 0:

return np.empty((0, 2), dtype=np.float32)

h, w = wafer_map.shape

x = (cols / max(w - 1, 1)) * 2.0 - 1.0

y = (rows / max(h - 1, 1)) * 2.0 - 1.0

return np.column_stack([x, y]).astype(np.float32)

Computational caution: the number of failed dies varies substantially. If point clouds become large, define a reproducible maximum point count and a deterministic sampling strategy. Do not silently sample differently between experiments.

## 9A.3 Representation B - cubical persistence on the wafer grid

Because a wafer map is already a 2D grid, cubical persistence is a natural image-oriented formulation. Build a scalar filtration image and compute H0/H1 persistent homology directly on the grid. GUDHI and giotto-tda both support cubical complexes/persistence.

Example: basic cubical-persistence API

import numpy as np

from gtda.homology import CubicalPersistence

mask = (wafer_map == 2).astype(np.float32)

images = mask[None, :, :]

cp = CubicalPersistence(homology_dimensions=(0, 1), n_jobs=-1)

diagrams = cp.fit_transform(images)

print(diagrams.shape)

The raw binary mask is only a starting experiment. More informative filtrations should be tested because persistence depends on the scalar field used to build the filtration.

## 9A.4 Filtrations to test

- Radial filtration: expand from the wafer center outward. Strong candidate for Center, Donut, Edge-Loc, and Edge-Ring.

- Height/directional filtration: sweep from one or several directions. Potentially useful for Scratch and directional/local structures.

- Signed-distance or distance-transform filtration: encode distance to defect regions/boundaries and study morphology across scale.

- Dilation/erosion filtration: observe how components and holes appear/disappear as defect regions expand or contract.

A strong portfolio implementation uses at least two filtrations. A research extension can concatenate topological features from several filtrations and run an ablation study to determine which ones matter.

## 9A.5 From persistence diagrams to fixed-length features

Persistence diagrams are variable-length sets of birth/death points, while ordinary classifiers expect fixed-length vectors. Vectorize the diagrams before using SVM, logistic regression, tree models, or an MLP.

- Persistence Images - recommended first because they produce fixed-size arrays and work with many ML algorithms.

- Persistence Landscapes - functional summaries of persistent features.

- Betti curves - number of active topological features over filtration values.

- Compact summaries - counts, maximum persistence, total persistence, mean/median persistence, and persistence entropy for H0/H1.

Example: persistence-image vectorization

from gtda.diagrams import PersistenceImage

pi = PersistenceImage(sigma=0.1, n_bins=30, n_jobs=-1)

X_pi = pi.fit_transform(diagrams)

X_pi_flat = X_pi.reshape(len(X_pi), -1)

print(X_pi_flat.shape)

## 9A.6 Interpretable topological feature table

Create a compact dataframe before training on high-dimensional persistence images. This makes TDA explainable and allows direct fusion with the handcrafted geometric feature table from Phase 5.

- H0 count, maximum persistence, mean persistence, total persistence, entropy.

- H1 count, maximum persistence, mean persistence, total persistence, entropy.

- Ratio of H1 total persistence to H0 total persistence.

- Filtration value at which one dominant connected component emerges.

- Number of long-lived loops under radial or signed-distance filtration.

## 9A.7 Classical models on TDA features

- Logistic Regression on compact topological summaries - interpretable baseline.

- RBF SVM on standardized TDA summaries or persistence-image vectors - primary nonlinear TDA baseline.

- Random Forest / boosting on compact TDA summaries - useful for feature importance.

- Small MLP on persistence images - optional neural model that does not learn directly from the raw wafer grid.

Example: RBF SVM on TDA features

from sklearn.pipeline import Pipeline

from sklearn.preprocessing import StandardScaler

from sklearn.svm import SVC

model_tda = Pipeline([

("scale", StandardScaler()),

("svm", SVC(kernel="rbf", C=10,

class_weight="balanced", probability=True))

])

model_tda.fit(X_train_tda, y_train)

## 9A.8 Hybrid models

The most interesting final question may be whether topology contributes information not already captured by geometry or CNN embeddings. Build at least one fusion experiment after you have stable individual baselines.

- Handcrafted geometry + compact TDA summaries -> SVM or gradient boosting.

- CNN embedding + TDA vector -> concatenate before a final classifier.

- Probability ensemble from the best geometric model, TDA model, and CNN.

Example: feature-level fusion

import numpy as np

X_hybrid = np.hstack([

X_handcrafted_scaled,

X_tda_scaled,

X_cnn_embedding,

])

## 9A.9 TDA experiment ladder

1. TDA-0: compact H0/H1 summaries from one simple filtration.

2. TDA-1: persistence images from cubical persistence.

3. TDA-2: radial + signed-distance filtrations.

4. TDA-3: point-cloud Vietoris-Rips persistence.

5. TDA-4: best TDA features + handcrafted spatial features.

6. TDA-5: best TDA representation + CNN embedding/probability ensemble.

Compare Macro F1, balanced accuracy, per-class F1/recall, training time, inference time, and minority-class behavior. For a portfolio paper, also report feature dimensionality and computational cost.

## 9A.10 TDA-specific leakage and preprocessing rules

- Fit persistence-image ranges or other learned vectorizers on training data only.

- If resizing before cubical persistence, document interpolation because resizing can create/destroy small components or holes.

- Prefer normalized coordinates for point-cloud TDA when comparing different wafer-map sizes.

- Do not tune filtration parameters against the final test set.

- Keep the same lot-aware train/validation/test split used by the classical and CNN tracks.

- Record empty/trivial diagrams for wafers with zero or very few failed dies rather than silently discarding them.

## 9A.11 Literature anchor and research opportunity

Ko and Koo (2023) proposed a wafer-defect classifier based on persistent homology and persistence-image representations. Their experiments reported promising efficiency and robustness under small and imbalanced training sets compared with a CNN baseline. Importantly, their experimental study used simulated wafer data rather than a direct WM-811K benchmark. That makes our use of TDA on the real WM-811K corpus an empirical extension rather than a reproduction of their reported result.

This gives the paper a legitimate research question: on WM-811K, under lot-aware splitting and modern baselines, does persistent topology improve defect-signature classification or provide complementary information to geometry and CNN representations?

## 9A.12 Recommended libraries and learning order

- giotto-tda: convenient scikit-learn-style transformers for persistence, image filtrations, and persistence-image representations.

- GUDHI: strong cubical-complex/persistent-homology implementation and a useful lower-level reference.

- NumPy, SciPy, scikit-image: masks, distance transforms, morphology, and coordinate preprocessing.

- scikit-learn: pipelines, SVMs, logistic regression, trees, and model evaluation.

Reading order: connected components/holes and Betti numbers -> filtration intuition -> persistence diagrams -> persistence images -> cubical persistence -> point-cloud Vietoris-Rips persistence -> hybrid experiments.

## 9A.13 Minimum TDA scope and research scope

### Minimum strong-portfolio scope

- One cubical or distance-based filtration.

- H0 and H1 persistence diagrams.

- Persistence-image or compact fixed-length TDA features.

- One TDA classifier such as SVM.

- Per-class comparison with the handcrafted model and CNN.

- One figure linking an example wafer to its filtration/topological representation and persistence diagram/image.

### Research extension

- Multiple filtrations and ablation studies.

- Point-cloud versus cubical persistence.

- TDA + CNN feature fusion.

- Reduced-training-data and imbalance experiments.

- Ablation of H0 versus H1 to test which topological dimension contributes to each signature.

## 9A.14 Final three-way/four-way comparison

The final project should answer: Which representation of a wafer defect signature is most useful under realistic class imbalance - manually engineered spatial geometry, persistent topological structure, or end-to-end CNN features - and do hybrid representations improve the result?

- Track A - spatial/geometric features -> SVM/tree models.

- Track B - TDA/persistent-homology features -> SVM/MLP.

- Track C - raw/tensor wafer map -> PyTorch CNN/transfer learning.

- Track D - hybrid/ensemble of the strongest representations.

# 10. Phase 6 - Feature Selection for Image-Derived and TDA Features

Feature selection is still useful, but only after you transform each wafer map into a tabular feature vector. Do not apply the Project 1 feature-selection pipeline directly to raw image pixels without a clear reason.

## 10.1 Recommended selection sequence

1. Remove constant/near-constant features.

2. Remove exact duplicates.

3. Inspect highly correlated engineered features and keep the more interpretable one where appropriate.

4. Use univariate mutual information or ANOVA as a ranking tool, not as final truth.

5. Use permutation importance from a validation-set model.

6. Use model-based importance (Random Forest/XGBoost) carefully; correlated features share importance.

7. Optionally use recursive feature elimination for a compact SVM/logistic model.

8. Compare full engineered feature set versus compact set on validation macro F1.

Example: mutual-information ranking after feature extraction

from sklearn.feature_selection import mutual_info_classif scores = mutual_info_classif(X_train_features, y_train, random_state=42) ranking = ( pd.DataFrame({"feature": feature_names, "mi": scores}) .sort_values("mi", ascending=False) ) print(ranking.head(20))

# 11. Phase 7 - Classical Machine-Learning Baselines

The goal is not to try every estimator in scikit-learn. Pick models that create meaningful contrasts: linear decision boundary, nonlinear margin method, tree ensemble. This produces a useful narrative.

## 11.1 Model ladder

| Model | Why include it |
| --- | --- |
| Multinomial Logistic Regression | Simple interpretable baseline. Shows how much can be separated linearly. |
| RBF SVM | Strong nonlinear baseline for a moderate-dimensional engineered feature vector; class_weight="balanced" is available [13]. |
| Random Forest | Handles nonlinear interactions and gives easy feature-importance diagnostics. |
| XGBoost/LightGBM (optional) | Strong tabular baseline; use if you want one high-performing gradient-boosted tree comparison. |
| k-NN (optional sanity check) | Useful for similarity intuition but not a primary deployment model. |

## 11.2 SVM pipeline

SVM is appropriate after meaningful feature extraction, not necessarily on millions of raw pixels

from sklearn.pipeline import Pipeline from sklearn.preprocessing import StandardScaler from sklearn.svm import SVC svm = Pipeline([ ("scale", StandardScaler()), ("model", SVC( kernel="rbf", C=10, gamma="scale", class_weight="balanced" )) ]) svm.fit(X_train, y_train) y_pred = svm.predict(X_valid)

## 11.3 Hyperparameter tuning

Use a small, defensible search. For SVM, tune C and gamma. For Random Forest, tune number of trees, max depth/min samples leaf, and class weights. Use group-aware cross-validation where practical. Optimize macro F1 rather than accuracy.

Group-aware model selection

from sklearn.model_selection import GridSearchCV, GroupKFold param_grid = { "model__C": [0.5, 1, 5, 10, 50], "model__gamma": ["scale", 0.01, 0.1] } cv = GroupKFold(n_splits=5) search = GridSearchCV( svm, param_grid, scoring="f1_macro", cv=cv, n_jobs=-1 ) search.fit(X_train, y_train, groups=train_groups)

# 12. Phase 8 - PyTorch Dataset Pipeline and Custom CNN

The custom CNN is the central deep-learning experiment. Build a small model first so you understand every tensor shape and training decision. Do not begin with a large pretrained architecture.

## 12.1 PyTorch Dataset class

Minimal dataset class; keep preprocessing explicit

import torch from torch.utils.data import Dataset class WaferDataset(Dataset): def __init__(self, frame, label_to_idx, size=(64, 64), transform=None): self.frame = frame.reset_index(drop=True) self.label_to_idx = label_to_idx self.size = size self.transform = transform def __len__(self): return len(self.frame) def __getitem__(self, idx): row = self.frame.iloc[idx] x = to_two_channels(row["waferMap"]) x = resize_nearest(x, self.size) y = self.label_to_idx[row["label"]] if self.transform is not None: x = self.transform(x) return x, torch.tensor(y, dtype=torch.long)

## 12.2 DataLoader

Start simple before adding a weighted sampler

from torch.utils.data import DataLoader train_loader = DataLoader( train_dataset, batch_size=128, shuffle=True, num_workers=4, pin_memory=torch.cuda.is_available() )

## 12.3 Small CNN architecture

A transparent CNN baseline

import torch.nn as nn class WaferCNN(nn.Module): def __init__(self, n_classes=8, in_channels=2): super().__init__() self.features = nn.Sequential( nn.Conv2d(in_channels, 32, 3, padding=1), nn.BatchNorm2d(32), nn.ReLU(), nn.MaxPool2d(2), nn.Conv2d(32, 64, 3, padding=1), nn.BatchNorm2d(64), nn.ReLU(), nn.MaxPool2d(2), nn.Conv2d(64, 128, 3, padding=1), nn.BatchNorm2d(128), nn.ReLU(), nn.AdaptiveAvgPool2d((1, 1)), ) self.classifier = nn.Sequential( nn.Flatten(), nn.Dropout(0.30), nn.Linear(128, n_classes) ) def forward(self, x): x = self.features(x) return self.classifier(x)

## 12.4 Loss function and class weighting

Weighted CrossEntropyLoss is directly supported by PyTorch for imbalanced classification [14]

import numpy as np import torch from sklearn.utils.class_weight import compute_class_weight classes = np.arange(len(label_to_idx)) y_idx = train_df["label"].map(label_to_idx).to_numpy() weights = compute_class_weight("balanced", classes=classes, y=y_idx) weights = torch.tensor(weights, dtype=torch.float32, device=device) criterion = torch.nn.CrossEntropyLoss(weight=weights)

## 12.5 Optimizer and scheduler

Use validation macro F1 to drive scheduling/early stopping

model = WaferCNN(n_classes=8).to(device) optimizer = torch.optim.AdamW(model.parameters(), lr=1e-3, weight_decay=1e-4) scheduler = torch.optim.lr_scheduler.ReduceLROnPlateau( optimizer, mode="max", patience=3, factor=0.5 )

## 12.6 Minimal training-loop structure

Keep training mechanics understandable and measurable

for epoch in range(max_epochs): model.train() for x, y in train_loader: x, y = x.to(device), y.to(device) optimizer.zero_grad() logits = model(x) loss = criterion(logits, y) loss.backward() optimizer.step() valid_metrics = evaluate(model, valid_loader) scheduler.step(valid_metrics["macro_f1"]) # Save the checkpoint with BEST validation macro F1, # not the checkpoint with lowest training loss.

## 12.7 What to log per epoch

- train loss

- validation loss

- macro F1

- balanced accuracy

- per-class recall

- learning rate

- epoch time

- best checkpoint epoch

# 13. Phase 9 - Transfer Learning

Transfer learning is a strong portfolio extension because it lets you ask whether features learned from natural images transfer to abstract semiconductor wafer maps. This is not guaranteed; the domain is very different. That makes the comparison scientifically interesting.

## 13.1 Candidate architectures

| Architecture | Why consider it |
| --- | --- |
| ResNet18 | Simple, widely understood, good first pretrained baseline. |
| MobileNetV2/V3 | Lightweight model; prior WM-811K work has reported strong performance with MobileNet V2 [4]. |
| EfficientNet-B0 | Good efficiency/accuracy tradeoff; useful for deployment-oriented comparison. |
| ResNet50 | Use only if you have enough compute and a clear reason; larger is not automatically better. |

A practical option is to repeat a normalized 1-channel wafer image into three channels, or modify the first convolution to accept one/two channels. Report which choice you make.

## 13.2 Transfer-learning experiment design

1. Load pretrained backbone.

2. Replace classification head for 8 classes.

3. Freeze backbone for a short warm-up and train head.

4. Unfreeze upper blocks and fine-tune at a smaller learning rate.

5. Compare against custom CNN under the same split and imbalance strategy.

6. Compare performance, parameter count, training time, and inference time.

# 14. Phase 10 - Class Imbalance and Data Augmentation

Class imbalance is a central research issue in WM-811K. A model can achieve misleadingly high accuracy by favoring common classes, especially in the nine-class version where None is roughly 85% of labeled wafers [8].

## 14.1 Balancing techniques to compare

| Method | Guidance |
| --- | --- |
| Weighted loss | Recommended first. Keeps natural sample diversity while increasing minority-class penalty. |
| WeightedRandomSampler | Alternative to weighted loss. Useful if batches rarely contain minority classes. |
| Moderate majority downsampling | Especially useful for None in the nine-class task. Do not destroy all majority diversity. |
| Controlled augmentation | Increase rare-class variation through valid spatial transforms. |
| Focal loss (optional) | Focuses learning on difficult examples; useful experiment but adds another hyperparameter. |
| SMOTE on engineered features only | Possible for classical feature vectors. Do NOT apply ordinary SMOTE directly to raw wafer images/pixels. |

## 14.2 Spatial augmentation: what is defensible?

Because the labels describe pattern type rather than orientation, 90-degree rotations and horizontal/vertical flips are generally plausible augmentations for classes such as Center, Donut, Edge-Loc, Edge-Ring, Loc, Random, Scratch, and Near-full. However, if you later want to infer physical orientation/root cause, aggressive rotational augmentation can erase directional information. Treat augmentation as a modeling assumption and state it explicitly.

Simple label-preserving augmentation

def rotate90(x, k): # x: C x H x W return torch.rot90(x, k=k, dims=(-2, -1)) # During training only: # choose k from {0,1,2,3}; optionally flip left/right.

## 14.3 Recommended imbalance experiment table

| Experiment | Training strategy |
| --- | --- |
| Experiment A | Natural distribution + unweighted loss |
| Experiment B | Natural distribution + weighted loss |
| Experiment C | Weighted sampler + standard loss |
| Experiment D | Weighted loss + controlled rotation/flip augmentation |

Do not run all combinations indefinitely. Use this small ablation to explain which intervention helped minority classes and what tradeoff it introduced.

# 15. Phase 11 - Evaluation and Engineering Error Analysis

For this project, overall accuracy is secondary. Your primary reporting should emphasize whether all defect signatures are learned, especially rare classes.

## 15.1 Required metrics

- Macro F1 (primary)

- Per-class precision

- Per-class recall

- Per-class F1

- Balanced accuracy

- Normalized confusion matrix

- Support/count per class

- Overall accuracy (reported, but not used alone)

- Optional one-vs-rest PR-AUC per class if calibrated probabilities are available

scikit-learn provides the standard classification report and balanced accuracy [15, 16]

from sklearn.metrics import ( classification_report, confusion_matrix, balanced_accuracy_score, f1_score, ) print(classification_report(y_true, y_pred, digits=3)) print("Macro F1:", f1_score(y_true, y_pred, average="macro")) print("Balanced accuracy:", balanced_accuracy_score(y_true, y_pred)) cm = confusion_matrix(y_true, y_pred, normalize="true")

## 15.2 Error-analysis questions

1. Which two classes are most frequently confused?

2. Are those classes geometrically similar?

3. Are errors concentrated in rare classes or ambiguous labels?

4. Does performance depend on wafer size/resolution?

5. Does performance differ by lot?

6. Are low-confidence predictions more likely to be errors?

7. Do classical and CNN models make the same mistakes?

8. For misclassified wafers, does Grad-CAM focus on a physically reasonable region?

9. Does the model rely excessively on total failure density rather than pattern shape? Test by matching wafers with similar failure ratios across classes.

## 15.3 Confusion matrix interpretation examples

| Confusion | Engineering interpretation to investigate |
| --- | --- |
| Edge-Loc vs Loc | May indicate the model recognizes a localized cluster but does not encode distance-to-edge strongly enough. |
| Donut vs Center | May indicate insufficient radial resolution or sparse ring structures. |
| Scratch vs Loc | May indicate the elongated geometry of the scratch is not preserved after resizing. |
| Random vs Loc | May indicate connected-component/entropy representation is insufficient. |
| Near-full errors | With only ~149 examples, poor performance may be a sample-size issue more than a model-capacity issue. |

# 16. Phase 12 - Explainability and Defect Localization

The user-facing output should do more than print a class. For CNNs, add an attribution map; for handcrafted models, show the features that led to the prediction. However, distinguish explanation from true object detection.

## 16.1 Why ordinary bounding boxes are not the main answer

WM-811K does not provide human-annotated object-detection boxes. Moreover, many defect signatures are global shapes: a ring, donut, or near-full pattern is poorly represented by a rectangular box. Therefore, a more defensible result is a heatmap, contour, failure mask, or component outline. For Scratch/Loc/Edge-Loc you can additionally draw a bounding rectangle around the salient failed-die component, but label it as algorithmic/pseudo-localization rather than ground truth.

## 16.2 Grad-CAM with Captum

Captum provides LayerGradCam for PyTorch CNNs. Grad-CAM is normally applied to the last convolutional layer and produces a coarse class-specific attribution map that can be upsampled to the input resolution [17].

Conceptual Captum Grad-CAM example

from captum.attr import LayerGradCam, LayerAttribution model.eval() layer_gc = LayerGradCam(model, model.features[-2]) # choose a conv layer, not blindly attr = layer_gc.attribute(x.unsqueeze(0).to(device), target=predicted_class) attr = LayerAttribution.interpolate(attr, x.shape[-2:]) heatmap = attr.squeeze().detach().cpu().numpy()

Do not overclaim: A 2026 study specifically evaluating Grad-CAM localization on WM-811K found that classification explanations can be geometrically imperfect. Treat heatmaps as evidence about model attention, not proof of the causal defect region [9].

## 16.3 Connected-component pseudo-localization

Pseudo-bounding box for localized defects

import cv2 mask = (wafer == 2).astype(np.uint8) num, labels, stats, centroids = cv2.connectedComponentsWithStats(mask, connectivity=8) # Ignore component 0 (background); largest failed component: if num > 1: largest_id = 1 + np.argmax(stats[1:, cv2.CC_STAT_AREA]) x = stats[largest_id, cv2.CC_STAT_LEFT] y = stats[largest_id, cv2.CC_STAT_TOP] w = stats[largest_id, cv2.CC_STAT_WIDTH] h = stats[largest_id, cv2.CC_STAT_HEIGHT] # Draw rectangle only as a derived region-of-interest.

## 16.4 Best final visualization

- Panel A: original wafer map.

- Panel B: binary failure mask / connected components.

- Panel C: predicted class + confidence.

- Panel D: Grad-CAM heatmap over wafer.

- Panel E (localized classes): outline largest salient component or pseudo-box.

- Panel F: top handcrafted evidence, e.g., edge_fraction=0.81, eccentricity=0.94, fail_ratio=0.07.

# 17. Phase 13 - Uncertainty and Human-in-the-Loop Classification

A strong industrial extension is to let the model abstain when it is not confident. This is more realistic than forcing a class for every wafer. Published WM-811K research has shown a semi-automatic CNN/reject approach achieving over 99% accuracy on the subset it chose to classify automatically, while routing uncertain examples to an engineer [3].

## 17.1 Simple reject-option design

1. Calibrate model probabilities on validation data (temperature scaling or a calibration method).

2. Choose a confidence threshold based on validation tradeoff.

3. If max probability >= threshold, return class prediction.

4. Otherwise return NEEDS ENGINEER REVIEW.

5. Report both coverage (fraction auto-classified) and accuracy/macro F1 on covered samples.

Simplified reject rule; threshold must be selected using validation data

probs = torch.softmax(logits, dim=1) confidence, pred = probs.max(dim=1) if confidence.item() < 0.80: decision = "NEEDS_ENGINEER_REVIEW" else: decision = class_names[pred.item()]

# 18. Phase 14 - Advanced Research Extensions

These are not required for the portfolio. They are included so you understand where the project can grow and so you can choose one extension if you later want a stronger paper.

## 18.1 Hybrid handcrafted + TDA + CNN ensemble

Train one model on interpretable geometric features and one CNN on the image. Combine predicted probabilities with a stacking model or weighted average. Literature has shown that combining handcrafted and convolutional features can be effective on WM-811K [5].

## 18.2 Semi-supervised learning with 638k unlabeled wafers

- Self-supervised representation learning on unlabeled maps, then supervised fine-tuning.

- Pseudo-label only high-confidence unlabeled examples.

- Consistency training under valid rotations/flips.

- Compare whether rare-class performance improves without contaminating the test set.

## 18.3 Unknown-pattern detection

Real fabs can produce signatures absent from the training taxonomy. A recent framework combines a One-Class SVM abnormal-pattern detector, ResNet50 transfer learning for known classes, DBSCAN clustering of unknown patterns, and active learning [6]. A simplified portfolio version could hold out one class during training and test whether an anomaly/embedding method can flag it as unknown.

## 18.4 Autoencoder / representation learning

- Train convolutional autoencoder on wafer maps.

- Use latent vectors for UMAP/t-SNE visualization.

- Cluster embeddings and compare clusters with labels.

- Use reconstruction error as an anomaly score.

- Use latent-space augmentation only as a research experiment; keep it separate from the core baseline.

## 18.5 Rotation-invariant / contrastive learning

Because a scratch or edge-local defect remains the same semantic class after rotation, contrastive learning can explicitly teach rotational invariance. Recent work reports benefits from supervised contrastive objectives for wafer map classification [7].

## 18.6 Segmentation extension

If you want a true localization task, create a segmentation target from failed dies themselves. This is different from segmenting a human-labeled "defect object"; the mask marks failed-die locations. You can train a model to reconstruct/predict failure masks or derive signature-aware regions. Clearly describe the target semantics.

# 19. Phase 15 - Demo / Deployment Artifact

A small demo makes the project tangible. It does not need production infrastructure. The best demo accepts a wafer map, runs preprocessing, returns class probabilities, and displays an explanation.

## 19.1 Suggested demo outputs

- Predicted defect signature

- Confidence / probability distribution

- Original wafer map

- Failure mask

- Grad-CAM heatmap

- Optional pseudo-localized component

- Short engineering interpretation

- Flag: auto-classified vs needs engineer review

## 19.2 Example engineering interpretation template

Example output: Predicted class: Edge-Ring (0.94). Failures are concentrated in the outer radial band across multiple angular sectors. The model attribution is also strongest around the wafer perimeter. This signature warrants investigation of process/equipment mechanisms capable of producing perimeter-related nonuniformity; the classifier does not identify a confirmed physical root cause.

# 20. Phase 16 - Research Paper Plan

Write the paper after the core model comparison is complete, not after every optional extension. The paper should tell one coherent story: interpretable spatial engineering features vs learned convolutional representations under extreme imbalance.

## 20.1 Proposed title options

- Explainable Wafer Defect Pattern Classification Using Spatial Feature Engineering and Convolutional Neural Networks

- Comparing Handcrafted Spatial Features and Deep Convolutional Representations for WM-811K Wafer Defect Classification

- An Engineering-Oriented Framework for Imbalanced Wafer Map Pattern Recognition and Visual Explanation

- Topological, Geometric, and Deep Representations for Explainable Wafer Defect Signature Classification

## 20.2 Paper structure

1. Abstract - problem, dataset, methods, main result, engineering relevance.

2. Introduction - why wafer spatial signatures matter for yield diagnostics; research questions.

3. Related Work - original WMFPR work, classical/ensemble methods, CNNs, uncertainty/reject methods, recent explainability/semi-supervised work.

4. Dataset - WM-811K counts, class imbalance, unlabeled portion, variable map dimensions, split strategy.

5. Methods - preprocessing, handcrafted features, TDA filtrations/persistent homology, classical models, CNN, imbalance treatment, and evaluation metrics.

6. Experimental Design - lot-aware split, hyperparameter selection, ablations, computational environment.

7. Results - main comparison table, class-wise metrics, confusion matrices.

8. Explainability & Error Analysis - representative correct/incorrect examples, Grad-CAM, geometric evidence, and topological evidence/persistence summaries.

9. Engineering Interpretation - what signatures mean for triage; limits on causal claims.

10. Limitations - benchmark labels, mixed/unknown real patterns, lack of causal root-cause labels, Grad-CAM limitations.

11. Conclusion & Future Work - semi-supervised learning, unknown pattern detection, deployment with human review.

## 20.3 Minimum result tables

| Table | Content |
| --- | --- |
| Table 1 | Dataset/class distribution. |
| Table 2 | Handcrafted feature list grouped by family. |
| Table 3 | TDA representation comparison: filtration/vectorization, Macro F1, balanced accuracy, per-class F1, computational cost. |
| Table 4 | Classical model comparison: macro F1, balanced accuracy, accuracy, training time. |
| Table 5 | CNN/transfer-learning comparison. |
| Table 6 | Per-class precision/recall/F1 for best model. |
| Table 7 | Ablation: unweighted vs weighted vs augmented training. |
| Optional Table 8 | Random split vs lot-aware split. |

## 20.4 Minimum figures

- Class examples

- Class distribution

- Feature distributions (radial/edge/fail ratio)

- Representative persistence diagram and/or persistence image for several defect classes

- Confusion matrix for best classical model

- Confusion matrix for best CNN

- Learning curves

- Grad-CAM examples

- Misclassification gallery

- Optional embedding visualization

# 21. Timeline and Milestone Gates

The schedule below assumes you want to understand the project deeply and write most implementation yourself. It is intentionally modular; you can stop after Gate 4 and already have a strong project.

| Gate | Definition of done |
| --- | --- |
| Gate 0 - Ready | Repository, environment, data path, README, seed/reproducibility conventions. |
| Gate 1 - Data understood | Clean labels, exact counts, representative plots, shape audit, lot audit, saved EDA figures. |
| Gate 2 - Interpretable baseline | Handcrafted feature table + logistic/SVM/random-forest results + first TDA diagrams/features. |
| Gate 3 - CNN baseline | Best standalone TDA baseline finalized; custom PyTorch CNN trained and evaluated with the same reproducible split. |
| Gate 4 - Strong portfolio | Three-way geometry vs TDA vs CNN comparison + imbalance ablation + transfer learning + Grad-CAM + robust error analysis. |
| Gate 5 - Research extension | One advanced topic only: multi-filtration TDA, TDA/CNN fusion, uncertainty/reject, unknown detection, or semi-supervised learning. |
| Gate 6 - Publication artifact | Final README, demo, paper/report, figures, model card, limitations. |

## 21.1 Suggested 6-week implementation calendar

| Week | Focus |
| --- | --- |
| Week 1 | Data audit, label normalization, EDA, split strategy. |
| Week 2 | Handcrafted spatial features + TDA fundamentals; build first persistence diagrams and compact H0/H1 features. |
| Week 3 | Classical models + TDA SVM/persistence-image experiments + error analysis. |
| Week 4 | PyTorch custom CNN; weighted loss and augmentation; compare against geometry and TDA baselines. |
| Week 5 | Transfer learning + Grad-CAM + one hybrid TDA/geometry/CNN or uncertainty experiment. |
| Week 6 | Final three-way/four-way comparison, demo, README, figures, and paper draft. |

# 22. Documentation Reading Plan (Designed for Learning Without AI)

- TDA reading: persistent homology fundamentals, giotto-tda CubicalPersistence/image filtrations, GUDHI cubical complexes, then persistence-image vectorization.

Before writing each component, read the corresponding official documentation and answer the listed questions in your notes. This turns the project into a structured self-study course.

| Documentation topic | Question you should be able to answer |
| --- | --- |
| pandas read_pickle / DataFrame | How are array objects stored in a DataFrame? How do apply/map differ? |
| NumPy indexing, histogram, mesh/coordinates | How do boolean masks and normalized coordinates work? |
| scikit-image regionprops | Which geometric properties are defined for connected components? |
| scikit-learn Pipeline / StandardScaler | Why must scaling be fitted only on training data? |
| scikit-learn SVC | What do C, gamma, RBF, and class_weight="balanced" do? |
| scikit-learn GroupShuffleSplit / GroupKFold | How does grouping prevent related samples from crossing folds? |
| PyTorch Dataset / DataLoader | What is returned by __getitem__? What does batching change? |
| torch.nn.Conv2d | How do channels, kernels, padding, stride, and output shapes work? |
| CrossEntropyLoss | Why does it consume logits? How do class weights change the loss? |
| AdamW | What is weight decay and why is it separated from the adaptive update? |
| torchvision model weights | How does transfer learning preprocess input and replace the final head? |
| Captum LayerGradCam | What layer should be explained? What is the spatial resolution of the attribution? |
| scikit-learn calibration | What does a calibrated 0.8 probability mean? |

## 22.1 Recommended reading sequence from the literature

1. Wu, Jang & Chen (2015): understand the original large-scale wafer-map recognition problem and feature-based framing [1].

2. Kang & Kang (2021): understand why handcrafted and convolutional representations can be complementary [5].

3. Wang & Tsai (2021): see a lightweight CNN/transfer-learning approach using MobileNet V2 [4].

4. Ko & Koo (2023): understand persistent homology/persistence images for wafer defect classification and the small/imbalanced-data motivation for TDA.

5. Yoon & Kang (2022): understand selective/reject classification and why human review can be part of the system [3].

6. Recent imbalance/Grad-CAM work: examine per-class metrics rather than headline accuracy [8].

7. Dudeja & Sharma (2026): understand why classification attribution should not be treated as perfect geometric localization [9].

8. Unknown-pattern framework (2024/2025): understand how one-class SVM, transfer learning, clustering, and active learning can support novel defects [6].

# 23. Recommended Experiment Matrix

If you want to demonstrate breadth without losing the narrative, use the following experiment matrix. Rows marked YES are the recommended final comparison; rows marked OPTIONAL are only if time remains.

| ID | Representation | Model | Imbalance | Primary purpose | Priority |
| --- | --- | --- | --- | --- | --- |
| E0 | Engineered features | Logistic Regression | class weights | Linear baseline | YES |
| E1 | Engineered features | RBF SVM | balanced | Strong classical baseline | YES |
| E2 | Engineered features | Random Forest | balanced/subsample | Nonlinear feature importance | YES |
| E2T | TDA compact H0/H1 | RBF SVM | balanced | Topological baseline | YES |
| E2P | Persistence images | RBF SVM / small MLP | balanced | TDA representation comparison | YES |
| E3 | 2-channel 64x64 | Custom CNN | weighted loss | Deep baseline | YES |
| E4 | 2-channel 64x64 | Custom CNN | weighted + augmentation | Imbalance ablation | YES |
| E5 | 1/3-channel 224x224 | ResNet18/MobileNet | weighted + augmentation | Transfer-learning comparison | YES |
| E6 | Best CNN | Best CNN + calibration | same | Reject option | STRONG |
| E7 | Handcrafted + TDA + CNN | Feature fusion / stacking / weighted ensemble | same | Hybrid representation study | STRONG |
| E8 | Unlabeled + labeled | Semi-supervised | varies | Use unlabeled 638k | RESEARCH |
| E9 | Known vs unknown | One-Class SVM / embedding detector | varies | Novel-pattern detection | RESEARCH |

# 24. Final Portfolio Deliverables

1. README with engineering problem, dataset, architecture diagram, results, and limitations.

2. Reproducible preprocessing and split manifest.

3. EDA notebook and saved report figures.

4. Handcrafted feature extraction module with unit tests for a few toy wafer maps.

5. TDA notebook/module with filtration construction, persistence diagrams/images, fixed-length topological features, and at least one classifier.

6. Classical model notebook/script with SVM and tree baseline.

7. PyTorch Dataset/DataLoader and custom CNN training script.

8. Best deep model checkpoint and model configuration.

9. Evaluation report with macro F1, balanced accuracy, class-wise metrics, confusion matrix, and errors.

10. Grad-CAM/explanation gallery.

11. Simple demo or inference script.

12. Research-style paper/report.

13. One-page recruiter/hiring-manager summary: problem -> method -> result -> engineering relevance.

## 24.1 What a hiring manager should understand in 60 seconds

Portfolio message: I used a real large-scale semiconductor wafer-map benchmark to compare interpretable spatial feature engineering with classical ML and PyTorch CNNs. I handled severe class imbalance, designed leakage-aware splits by fabrication lot, evaluated rare failure modes with macro metrics, and used visual explanations to show what spatial regions drove predictions. The result is a defect-signature triage system rather than a generic image classifier.

# Appendix A - Small Code Cookbook

## A.1 One-hot/label-index mapping

class_names = sorted(defects["label"].unique()) label_to_idx = {name: i for i, name in enumerate(class_names)} idx_to_label = {i: name for name, i in label_to_idx.items()}

## A.2 Predict one wafer

model.eval() with torch.no_grad(): x, _ = test_dataset[0] logits = model(x.unsqueeze(0).to(device)) probs = torch.softmax(logits, dim=1).squeeze(0) pred = int(probs.argmax()) print(idx_to_label[pred], float(probs[pred]))

## A.3 Save experiment results

result = { "experiment": "E4_custom_cnn_weighted_aug", "seed": 42, "input_size": 64, "macro_f1": macro_f1, "balanced_accuracy": bal_acc, "accuracy": accuracy, "best_epoch": best_epoch, } pd.DataFrame([result]).to_csv("reports/experiment_log.csv", mode="a", index=False, header=not Path("reports/experiment_log.csv").exists())

## A.4 Simple failure-mask overlay

fig, ax = plt.subplots(figsize=(5, 5)) ax.imshow(wafer, interpolation="nearest") ax.contour((wafer == 2).astype(float), levels=[0.5], linewidths=1.0) ax.axis("off")

# Appendix B - Quality Checklists

## B.1 Before training any model

- I know the exact labels and counts in my local file.

- I know which rows are unlabeled.

- I know whether lotName is present and usable.

- I have saved train/validation/test indices.

- No oversampling/augmentation happened before the split.

- I inspected representative images after resizing.

- I verified that nearest-neighbor resizing did not invent intermediate die states.

## B.2 Before reporting a result

- The test set was used once for final evaluation.

- Macro F1 and class-wise metrics are present.

- Class support is shown.

- The confusion matrix is normalized and raw counts are available.

- I have examples of correct and incorrect predictions.

- I can explain the most important preprocessing choice.

- I can explain why the best model improved.

- I state limitations without hiding them.

## B.3 Before putting the project on a resume

- README can be understood without opening notebooks.

- Repository runs from clean environment instructions.

- Large raw dataset is not committed to GitHub.

- No claim says Grad-CAM is a verified defect bounding box.

- No claim says the model identifies physical root cause unless root-cause labels exist.

- Results specify the split strategy and number of classes.

- Screenshots/figures are legible.

- Paper/report has references and reproducible experiment IDs.

# Appendix C - Glossary

| Term | Meaning in this project |
| --- | --- |
| Wafer map | 2-D representation of die-level test outcomes over a wafer. |
| Signature / failure pattern | Characteristic spatial arrangement of failing dies. |
| Macro F1 | Unweighted average of F1 across classes; gives rare classes equal importance. |
| Balanced accuracy | Average recall across classes [16]. |
| Lot-aware split | A split where wafers from the same lot are kept together to reduce group leakage. |
| Connected component | Contiguous region of failed pixels/dies. |
| Radial feature | Feature based on distance from wafer center. |
| CNN | Convolutional neural network that learns spatial filters. |
| Transfer learning | Fine-tuning a pretrained model on wafer maps. |
| Grad-CAM | Gradient-based class-specific coarse attribution map for a CNN [17]. |
| Calibration | Adjustment/evaluation of whether predicted probabilities correspond to observed correctness rates. |
| Reject option | System abstains and requests human review when confidence is insufficient. |
| Pseudo-localization | Algorithmically derived region/box without human-annotated localization ground truth. |
| Semi-supervised learning | Learning from both labeled and unlabeled examples. |
| Unknown-pattern detection | Flagging patterns outside the known training taxonomy. |
| Topological Data Analysis (TDA) | Methods that summarize shape/connectivity using topological invariants across scales. |
| Persistent homology | Tracks when connected components, loops, and other topological features appear and disappear across a filtration. |
| H0 / H1 | H0 represents connected components; H1 represents loops or holes in this 2-D wafer-map project. |
| Persistence diagram | Birth/death summary of persistent topological features; later vectorized for machine learning. |

# Appendix D - References and Documentation

[1] Wu, M.-J., Jang, J.-S. R., & Chen, J.-L. (2015). Wafer Map Failure Pattern Recognition and Similarity Ranking for Large-Scale Data Sets. IEEE Transactions on Semiconductor Manufacturing, 28(1), 1-12. DOI 10.1109/TSM.2014.2364237. Link

[2] Kaggle WM-811K / LSWMD mirror (common 2.1-GB pickle representation). Link

[3] Yoon/Kang et al. (2022). Semi-automatic wafer map pattern classification with convolutional neural networks. Computers & Industrial Engineering 166, 107977. Link

[4] Wang, C.-Y. & Tsai, T.-H. (2021). Defect Detection on Wafer Map Using Efficient Convolutional Neural Network (MobileNet V2). Link

[5] Kang, H. & Kang, S. (2021). A stacking ensemble classifier with handcrafted and convolutional features for wafer map pattern classification. Link

[6] Framework for detecting unknown defect patterns on wafer bin maps using active learning (One-Class SVM + ResNet50 + DBSCAN). Link

[7] Supervised contrastive learning for wafer map pattern classification. Link

[8] Recent WM-811K imbalance literature and class distributions (e.g., semi-supervised / CNN studies). Link

[9] Dudeja, T. & Sharma, P. (2026). Geometry-aware localization evaluation of Grad-CAM for wafer map defect classification. Scientific Reports. Link

[10] Example Kaggle input description showing 811,457 maps / 46,393 lots / 2.1-GB LSWMD.pkl. Link

[11] Example recent class-distribution summary (172,950 labeled, 147,431 None, 25,519 patterned). Link

[12] scikit-learn GroupShuffleSplit documentation. Link

[13] scikit-learn SVC documentation. Link

[14] PyTorch CrossEntropyLoss documentation. Link

[15] scikit-learn classification_report documentation. Link

[16] scikit-learn balanced_accuracy_score documentation. Link

[17] Captum LayerGradCam documentation. Link

## Topological Data Analysis references

- Ko, S., & Koo, D. (2023). A novel approach for wafer defect pattern classification based on topological data analysis. Expert Systems with Applications, 231, 120765. https://doi.org/10.1016/j.eswa.2023.120765

- giotto-tda documentation - persistent homology, image filtrations, CubicalPersistence, and PersistenceImage: https://giotto-ai.github.io/gtda-docs/

- GUDHI Python documentation - cubical complexes and persistent homology: https://gudhi.inria.fr/python/latest/

# Appendix E - Final Recommended Scope

TDA is part of the recommended STRONG PORTFOLIO scope, not merely an optional research extension. At minimum, implement one persistent-homology representation and compare it fairly with the strongest classical spatial model and the CNN. Multi-filtration studies and TDA/CNN fusion remain research extensions.

If you want the best balance between breadth and finishing the project, implement the following exact scope first:

1. Eight-class defect task with canonical label cleanup.

2. EDA + class distribution + map-size audit + lot analysis.

3. Lot-aware split plus one benchmark random/official split comparison.

4. Handcrafted features: fail ratio, centroid, radial histogram, edge fraction, angular histogram, connected components, eccentricity/solidity, spatial entropy.

5. TDA baseline: one cubical/distance-based filtration, H0/H1 persistence diagrams, fixed-length persistence features/images, and one TDA classifier (preferably RBF SVM).

6. Logistic Regression, RBF SVM, Random Forest on handcrafted spatial features.

7. Custom 2-channel 64x64 PyTorch CNN.

8. Weighted cross-entropy + controlled rotation/flip augmentation.

9. ResNet18 or MobileNet transfer-learning comparison.

10. Three-way comparison: handcrafted/classical vs TDA vs CNN using Macro F1, balanced accuracy, per-class metrics, and confusion matrices.

11. Grad-CAM + connected-component pseudo-localization + at least one persistence-diagram/image explanation for representative wafers.

12. One uncertainty/reject-option or hybrid TDA/geometry/CNN experiment if time permits.

13. Paper and recruiter-facing README.

Stop rule: If you complete Appendix E well, the project is already strong enough for a manufacturing analytics / quality / reliability portfolio. The semi-supervised, unknown-pattern, and hybrid-ensemble sections can remain documented future work unless you later pursue a research extension.